Lingrazul

Construct Plan

A Mega Data Product

Larkin | Full Sail University | PP4

Revision note: this document has been checked against the live Supabase project and current codebase as of 2026-07-05. Sections 1, 2, and 4 include status annotations showing what is actually built versus still planned. Original plan text is preserved; nothing has been deleted, only annotated.

# 1. Technology Stack

The following stack was selected to support a mobile-web hybrid platform — accessible from a browser on any device, with optional native app compilation for iOS and Android. The priority is that a user can open Lingrazul on their phone on the subway with no download required.

| Layer | Technology | Status (7/5/26) | Rationale |
| --- | --- | --- | --- |
| Frontend | React Native Web + Expo | Live | Single codebase for browser, iOS, and Android. Expo Router scaffold running with tab navigation. |
| Backend | Node.js + Express | Not started | Familiar stack, flexible, large ecosystem, handles REST and WebSocket. App currently talks directly to Supabase from the Expo client — no server layer exists yet. |
| Database | Supabase (Postgres) | Live | Managed Postgres with built-in auth, real-time subscriptions, free tier. Live schema differs from the original plan — see Section 2.2. |
| AI / Lessons | Claude API (Anthropic) | Not started | Powers community lesson generation by users. No lesson creator flow built yet. |
| Transcription | Whisper.cpp | Not started | Local offline transcription reused from Verbatim R&D. Privacy-safe. Not yet integrated. |
| Frontend Hosting | Vercel | Not started | Free tier, automatic deploys from Git, global CDN. No deploy pipeline connected yet. |
| Backend Hosting | Railway or Render | Not started | Free tier Node hosting, simple deploy pipeline. Moot until a backend exists. |
| Auth | Supabase Auth | Live | Built into Supabase, handles JWT, OAuth, email/password. login.tsx has working sign up / sign in. |
| Media Storage | Supabase Storage or Cloudflare R2 | Not started | Image and audio file hosting for content library. No media pipeline yet. |

# 2. Database Schema Overview

## 2.1 Originally Planned Schema

The tables below were the original design. Kept here for reference; the live schema has diverged (see 2.2).

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, style_preference, created_at | Auth and user preferences. Learning style stored here. |
| content_items | id, type, image_url, audio_url, japanese, reading, difficulty | Core vocabulary and media. Official Lingrazul content. |
| user_progress | user_id, item_id, exposures, accuracy, last_seen, self_report | Per-user per-item tracking. Powers adaptive algorithm. |
| lessons | id, creator_id, title, difficulty_stars, content_json, created_at | Community lessons. Content stored as structured JSON. |
| lesson_ratings | lesson_id, user_id, liked, improvement_delta | Likes and outcome improvement per user per lesson. |
| lesson_stats | lesson_id, total_likes, avg_improvement, exposure_count | Aggregate stats for ranking. Updated on each rating. |
| copyright_claims | id, lesson_id, claimant_name, claimant_email, attested, reason, created_at | Verified takedown requests. Lesson removed on submission. |
| sessions | id, user_id, started_at, items_seen, duration | Session tracking for stats page trends. |

## 2.2 Actual Current Schema (verified live in Supabase, 7/5/26)

None of the tables above exist in the live database. Instead, the project pivoted to a normalized, multi-language-ready design, confirmed via the Supabase SQL editor and the query layer in lib/cards.ts:

| Table | Key Fields | Purpose |
| --- | --- | --- |
| letters_japanese | id, hiragana, katakana, romaji, kanji, has_kanji, difficulty, category, tags | Kana/script drilling. One row per sound, all script variants together (RLS: public read). |
| words_japanese | id, text | Japanese-language text for a word/phrase. Joined to other language tables by shared id. |
| words_english | id, text | English-language text, joined by shared id. |
| words_chinese | id, text | Chinese-language text, same join pattern. Present in schema but not yet consumed by app code. |
| word_descriptions | id, description, category, difficulty, tags | Shared metadata joined across the words_* tables by id. Category/difficulty/tags live here, not on the word rows. |

Gap vs. original plan: there is no users, user_progress, lessons, lesson_ratings, lesson_stats, copyright_claims, or sessions table yet. Auth currently rides entirely on Supabase's built-in auth.users with no app-level profile or progress table layered on top. This means the adaptive algorithm, stats tracking, and community system described in Sections 3–4 have no persistence layer to write to yet — that data model still needs to be designed and provisioned before Phase 1's adaptive algorithm or Phase 2's stats screen can hold real data across sessions.

Query layer already written against the new schema: fetchFlashCards() and fetchLetterCards() in lib/cards.ts join word_descriptions/words_japanese/words_english and query letters_japanese respectively; lib/cardQueue.ts implements client-side session queue logic (max queue size 10, rest after 3 correct answers, refill at 50%, decoy generation) — this is early scaffolding toward the Phase 1 adaptive algorithm, though it does not yet read/write any persisted progress.

# 3. System Architecture

Lingrazul follows a standard client-server architecture with a thin backend and most logic living in the frontend. The backend primarily handles data persistence, auth verification, and ranking calculations. The adaptive algorithm runs client-side for responsiveness.

## 3.1 Frontend (Expo / React Native Web)

- Screen router — Expo Router handles navigation between learning session, stats, community, and settings screens.

- Content engine — fetches content items from backend, manages local session queue, handles weighted random selection.

- Adaptive algorithm — runs entirely client-side. Reads user_progress from Supabase, adjusts difficulty weighting, syncs results back after each session.

- Stats engine — reads user_progress and session data, computes display metrics in real-time.

- Whisper module — React Native bridge to Whisper.cpp for local audio transcription during video lessons.

- Claude API client — used in lesson creator flow. Calls Claude to help users build structured lesson content.

Status check (2026-07-05): Screen router is live (tabs: learn, community, stats, settings, offline). learn.tsx, community.tsx, and stats.tsx are still placeholder stubs (a centered label, no data). Content engine exists as a query layer (lib/cards.ts, lib/cardQueue.ts) but isn't wired into any screen yet. Adaptive algorithm, stats engine, Whisper module, and Claude API client are not started.

## 3.2 Backend (Node.js + Express)

- Auth middleware — validates Supabase JWTs on protected routes.

- Content API — serves content items with filtering by difficulty and type.

- Lesson API — CRUD for community lessons, handles submission and retrieval.

- Ranking engine — recalculates lesson_stats on each new rating. Weighted score = (likes * 0.4) + (avg_improvement * 0.6).

- Copyright claim handler — receives verified claim, immediately sets lesson status to removed, logs claim.

- Session sync — receives end-of-session progress batch from client, writes to user_progress.

Status check (2026-07-05): No backend exists. The Expo client calls Supabase directly (lib/supabase.ts), so everything in 3.2 is unbuilt. If this stays the pattern, Section 1's Backend/Backend Hosting rows may end up unnecessary rather than just delayed — worth a deliberate decision rather than a default.

## 3.3 Supabase

- Postgres — primary data store for all tables above.

- Auth — user registration, login, JWT issuance.

- Real-time — used for community lesson feed updates (new lessons appear without refresh).

- Storage — image and audio files for official content library.

Status check (2026-07-05): Postgres and Auth are live (with the revised schema in 2.2). Real-time and Storage are not yet used anywhere in the codebase.

# 4. Development Phases

Development is structured into six phases. PP4 scope targets completion of Phase 0 through Phase 3. Phases 4 through 6 form the post-graduation Mega Data roadmap.

## Phase 0 — Foundation

Establishes the project skeleton, auth, database, and deployment pipeline. Nothing user-facing yet — this is the ground that everything else builds on.

Deliverables

- Expo project initialized with React Native Web support and Expo Router.

- Supabase project created — all tables provisioned, RLS policies configured.

- Node.js + Express backend scaffolded with auth middleware.

- Supabase Auth integrated — email/password registration and login working.

- Vercel and Railway/Render deployment pipelines connected to Git.

- Basic shell app running in browser and on mobile — login screen, placeholder home screen.

- Environment variables and secrets management established.

Dependencies

None — this phase has no upstream dependencies.

Note: Estimated duration: 3-5 days.

Status check (2026-07-05): Done: Expo + Router scaffold, Supabase project with RLS on at least letters_japanese, working login/signup screen, .env secrets in place. Not done: Express backend, Vercel/Railway pipelines. Table shape differs from plan (2.2) but RLS policies are in place on what exists.

## Phase 1 — Core Learning Loop

The heart of Lingrazul. By the end of this phase a user can open the app, complete the placement session, and begin receiving adaptive content. This phase alone demonstrates the core thesis.

Deliverables

- Content item schema finalized and seeded with initial royalty-free Japanese vocabulary (minimum 100 items across categories: objects, food, animals, actions, places).

- Onboarding flow — learning style selection screen (Baptism by Fire / Warm Water / Cold Water).

- Placement session — 20-item calibration session that estimates starting difficulty level.

- Core learning screen — displays image, plays audio on tap, shows Japanese text. Clean adult aesthetic, real photography.

- I have no idea button and I feel like I know this button — both feed directly into algorithm weighting.

- Adaptive algorithm — client-side weighted random selector. Reads user_progress, applies difficulty bias, enforces two-per-day cap per item, gives trial slice to new content.

- Session end sync — batches progress updates and writes to Supabase at session end.

- Audio playback — native audio for vocabulary pronunciation.

- Video clip support — basic video player for conversation clips with playback controls.

- Whisper transcription integration — local subtitle generation during video playback. Silent mode supported.

Dependencies

- Phase 0 complete — auth and database required.

- Royalty-free content sourced (Unsplash for images, royalty-free audio recordings or TTS for pronunciation).

- Whisper.cpp compiled and bridged to React Native.

Note: Estimated duration: 1.5-2 weeks. Whisper integration is the highest risk item — isolate and tackle early.

Status check (2026-07-05): Content schema exists in revised form (2.2) with a working query layer (fetchFlashCards, fetchLetterCards) and client-side queue logic (rest/refill/decoy in lib/cardQueue.ts). Not started: onboarding/learning-style screen, placement session, the actual learn.tsx UI (still a placeholder stub), the two feedback buttons, audio/video playback, and Whisper. expo-av and expo-speech are already installed as dependencies, suggesting audio work is anticipated next.

## Phase 2 — Stats System

Transforms raw progress data into the RPG-style character sheet. By the end of this phase the user has a compelling reason to return — they can see their own improvement in real numbers.

Deliverables

- Stats screen — vocabulary coverage (X of 800 core words), overall recognition accuracy percentage, reading speed in milliseconds trending over time, listening comprehension percentage tracked separately.

- Session history — recent sessions list with duration and items seen.

- Progress trend charts — simple line charts showing accuracy and speed over the past 30 days.

- All metrics framed as trajectory not grade — no red indicators, only direction of movement.

- Algorithm reads stats to further refine difficulty weighting — areas with low accuracy receive more exposure automatically.

- Stats update in real-time as session ends — user sees the numbers move immediately after a session.

Dependencies

- Phase 1 complete — requires real session data to display.

- Sufficient content seeded to generate meaningful accuracy variance across categories.

Note: Estimated duration: 4-6 days.

Status check (2026-07-05): Not started. stats.tsx is a placeholder stub with no data wiring, and there is no sessions or user_progress table yet to read from (see 2.2).

## Phase 3 — Community System

Opens the platform to user contribution. By the end of this phase Lingrazul is no longer a content product — it is a self-optimizing acquisition network. This is the PP4 completion target.

Deliverables

- Lesson creator — Claude API powered lesson builder. User provides topic and source material, Claude structures it into a Lingrazul-compatible lesson format.

- Lesson browser — community lesson feed ranked by weighted score (likes 40%, avg improvement 60%). Filterable by language, difficulty, and category.

- Lesson player — community lessons play through the same core learning loop as official content, feeding into user_progress and lesson_stats.

- Like system — single positive signal per user per lesson. No downvotes.

- Difficulty star rating — 1-5 stars set by creator, adjustable based on community feedback.

- Improvement tracking — delta between user accuracy before and after a lesson recorded in lesson_ratings. Aggregated into lesson_stats.

- Copyright claim system — public claim form requiring name, email, rights attestation, and lesson identification. Submission immediately removes lesson and logs claim.

- Cross-language contribution — lesson creator allows any language pair. Japanese learners can create English lessons and vice versa.

- New lesson trial slice — unrated lessons receive guaranteed minimum exposure to accumulate initial data.

- Real-time feed updates — new highly-rated lessons appear in feed without manual refresh via Supabase real-time.

Dependencies

- Phase 2 complete — improvement tracking requires stats system.

- Claude API key configured in backend.

- Copyright claim email or logging endpoint configured.

Note: Estimated duration: 1.5-2 weeks. Claude API lesson builder is the most complex piece — scope carefully.

Status check (2026-07-05): Not started. community.tsx is a placeholder stub; note the words_chinese table already in the schema (2.2) suggests cross-language contribution was anticipated ahead of this phase, though nothing consumes it yet.

# 5. Post-Graduation Roadmap

The following phases are outside PP4 scope and form the Mega Data product roadmap post-graduation.

## Phase 4 — Monetization and Onboarding Polish

- Tip jar integration — Stripe or Ko-fi embedded. No paywalls, purely voluntary.

- Official curated content series per language — structured beginner to intermediate paths.

- Onboarding polish — smoother first-run experience, tutorial overlay for new users.

- Push notifications — optional session reminders. Never streak-based, never guilt-based.

## Phase 5 — Speaking and Production (V2)

- Microphone input and speech recognition — language-specific phonetic evaluation.

- Japanese production first — smaller phoneme set, more tractable for initial implementation.

- Writing input — IME keyboard integration for Japanese character entry.

- Mandarin tonal recognition — separate design pass required due to tonal complexity.

- Each language receives dedicated production design before rollout.

## Phase 6 — Scale and Platform

- Native iOS and Android app store distribution via Expo build service.

- Content moderation tooling — automated flagging of low-quality community lessons.

- Language expansion — additional language pairs beyond Japanese/English.

- Analytics dashboard for creators — how your lessons are performing, which items resonate.

- Partnership exploration — anime studios, Japanese content creators, educational institutions.

# 6. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Whisper.cpp React Native bridge fails or performs poorly | Medium | High | Spike this in week 1 of Phase 1. Fall back to server-side transcription if needed. |
| Content library too small to demonstrate adaptive algorithm meaningfully | Medium | Medium | Seed minimum 100 items before Phase 1 demo. Script bulk import from royalty-free sources. |
| Claude API lesson builder produces inconsistent output format | Low | Medium | Define strict JSON schema for lesson format. Validate all Claude output before storage. |
| Supabase free tier limits hit during development | Low | Low | Monitor usage. Free tier is generous for development scale. Upgrade only if needed. |
| React Native Web compatibility issues with specific components | Medium | Medium | Test web and mobile simultaneously from Phase 1. Catch early. |
| Scope creep pushing Phase 3 past PP4 deadline | Medium | High | Phase 3 community system is the hard deadline. Features within Phase 3 are prioritized — lesson creator and ranking are must-haves, real-time feed is nice-to-have. |
| No persistence layer yet for progress/stats/community (users, user_progress, lessons, sessions all missing) | High | High | New risk (7/5/26): design and provision this data model before starting Phase 1's adaptive algorithm work, or Phase 1–3 will stall on missing tables. |

# 7. Summary

Phase 0 through Phase 3 delivers a functional beta of Lingrazul — a real product a real user can open on their phone, learn from, contribute to, and return to. The PP4 deadline becomes the soft launch date.

The stack is chosen for speed of development using existing knowledge, cross-platform reach from day one, and alignment with Mega Data's privacy principles. No unnecessary complexity has been introduced.

Build the bricks. Sink the hole. Ship the well.